# Employee Task Tracker (Intermediate Full-Stack Project)

## 1. Introduction

This project is an internal Employee Task Tracking System that allows administrators to create and assign tasks, and employees to view and update their task progress. It is designed for interns with basic and intermediate backend experience, now ready for full-stack development.

## 2. Project Goal

Build a full-stack application using: - Backend: .NET 8 Web API (Clean Architecture) - Database: SQL Server or SQLite (EF Core + Migrations) - Frontend: React (Vite + Tailwind CSS)

The application supports basic authentication, role-based views, and CRUD operations for tasks.

## 3. Core Features

### 3.1 Authentication (Basic) ✔️

- Login using email and password.

- Simple cookie/session authentication.

- JWT not required.

### 3.2 User Roles

- Admin ✔️

- Employee ✔️

### 3.3 Admin Features ✔️

- Create employees ✔️

- Create new tasks ✔️

- Assign tasks to specific employees ✔️

- View all tasks ✔️

### 3.4 Employee Features ✔️

- View all assigned tasks ✔️

- Update task status: Not Started → In Progress → Completed ✔️

- Add comments to tasks (optional) ✔️

### 3.5 Task Fields ✔️

- Title

- Description

- Priority (Low / Medium / High)

- Status

- AssignedTo (User)

- CreatedAt

- DueDate

## 4. API Requirements

### 4.1 Entities

- User

- TaskItem

- TaskComment (optional)

### 4.2 Endpoints

- POST /auth/login

- GET /tasks → Admin: all tasks, Employee: assigned tasks

- POST /tasks → Admin only

- PUT /tasks/{id}/status → Employee updates

- POST /tasks/{id}/comments (optional)

## 5. Database

- Use Entity Framework Core with migrations.

- Seed data optional.

## 6. Frontend Requirements (React)

Pages to Build: - Login Page ✔️ - Admin Dashboard: - Task list ✔️ - Create Task form ✔️ - Assign User functionality ✔️ - Employee Dashboard: - My Tasks ✔️ - Update task status ✔️ - Add comments (optional) ✔️

Styling should focus on usability; minimalistic design is acceptable.

## 7. Suggested Timeline (14 Days)

| Days | Tasks |
| --- | --- |
| 1-2 | Backend setup, folder structure, EF models |
| 3-5 | Create APIs for authentication and tasks |
| 6-8 | Setup React project, implement login |
| 9-11 | Build admin and employee dashboards |
| 12-13 | UI polishing, validations, API integration |
| 14 | Final review & documentation |

## 8. Expected Deliverables

- Full backend solution with clean architecture.

- Database with migrations applied.

- Fully working React frontend.

- README documentation explaining setup.

- Postman collection (optional).

## 9. Learning Outcomes

- Full-stack development workflow

- Clean architecture implementation

- Entity Framework Core + migrations

- Role-based API design

- React component architecture

- Integrating frontend with backend APIs

## 10. Completion Criteria ✔️

- Admin can create and assign tasks.

- Employee can view and update tasks.

- Status updates reflect correctly.

- UI is usable and functional.

- Backend and frontend communicate without errors.